Survive the Semester

Project Status & Task Tracking

1. Current Project State

Fully Implemented

| File | Description |
| --- | --- |
| main.cpp | SDL3 loop, 1200x900 window, fixed 60 Hz timestep |
| Game.h/cpp | System scheduler, scene setup (4 walls, 21 bricks, paddle, ball), debug hotkeys |
| Components.h | All components & tags (Position, Size, Drawable, Course, BrickInfo, BrickProgress, GameState, etc.) |
| Events.h | All event types: CourseHit, DropCaught, BrickCleared, ExamStarted, ExamFinished, HazardTriggered, LifeLost, TaxMissed |
| Config.h | All tunables (speeds, sizes, scoring, timers) |
| Enums.h | Phase, CourseState, DropType, HazardType, Shape |
| Physics.h/cpp | Full Box2D wrapper, ball speed regulation, contactEventSystem |
| EntityFactory.h/cpp | spawnPaddle, spawnBall, spawnWall, spawnBrick, spawnDrop, spawnHazard, spawnProjectile, spawnCourse, spawnGameState |
| Sprites.h/cpp | 75+ sprite definitions, prerequisite graph, drawMeter3/5 |
| input.cpp | Paddle movement (mouse + A/D), ball parking on paddle |
| ball_paddle.cpp | Bounce physics, spin, ball loss -> LifeLost |
| brick_progress.cpp | Brick meter, clear delay, prerequisite-based unlocking |
| drops.cpp | Removal of fallen drops, TaxMissed penalty |
| progress.cpp | Course progress tracking, ExamStarted trigger |
| hud.cpp | Lives meter, year display, timer, status line, win/lose overlay |
| endgame.cpp | Average calculation, LifeLost/TaxMissed/ExamFinished aggregation, win/lose logic |
| year.cpp | Academic year timer (30s), year advancement, 5-year exhaustion |
| render.cpp | Sprite drawing, primitives, brick meter overlay, paddle bounce animation |

Stubbed / Missing

| File | State | What's Missing |
| --- | --- | --- |
| exam.cpp | Placeholder | Always passes with grade 85. Missing: real exam phase (timer, projectiles, real pass/fail) |
| hazards.cpp | Minimal | Handles HazardTriggered events but never spawns Hazard entities into the world. Missing: spawn logic + visuals |

2. Task Table

| Task | Deadline | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| exam-phase-core | 13.06 | Not started | Yuval | Implement real examSystem: on ExamStarted -> set Phase::EXAM, start a timer (10-15s), emit ExamFinished{passed, grade} when it ends. Currently exam.cpp immediately returns grade 85. Prerequisite for all exam-related tasks. |
| exam-projectiles | 15.06 | Not started | Yuval | During Phase::EXAM — spawn projectiles aimed at the paddle. Use the existing spawnProjectile in EntityFactory. Player must survive the timer. Depends on: exam-phase-core. |
| exam-grade-logic | 15.06 | Not started | Yuval | Determine the grade in ExamFinished based on performance (hits taken, projectiles dodged, or biased random). Depends on: exam-projectiles. |
| hazard-spawn | 14.06 | Not started | Yuval | hazardSystem should spawn Hazard entities into the field (spawnHazard already exists in EntityFactory). Define spawn timing and positions. LoseLife and ReduceProgress effects are already handled once triggered. |
| hazard-visual | 16.06 | Not started | Yuval | Visuals for Hazards on the field — use a matching sprite from Sprites.h if available, otherwise a distinct color/shape. Depends on: hazard-spawn. |
| progress-tuning | 13.06 | Not started | May | Tune progress weights and drop spawn cadence (TODO in progress.cpp). Ensure the game is balanced — not too easy or too hard to complete a course. |
| drop-spawn-rate | 13.06 | Not started | May | Tune frequency of assignment/tax drops. Currently brickMeterSystem spawns a drop on every CourseHit — consider adding a probability or cap on simultaneous drops. |
| full-loop-test | 17.06 | Not started | May | Manual playthrough: unlock -> clear bricks -> drops -> 100% -> exam -> grade -> average updates -> win/lose. Coordinate with Yuval once the exam system is ready. |
| exam-hud-indicator | 16.06 | Not started | May | Add a HUD indicator during Phase::EXAM — active course name and countdown timer. Changes go in hud.cpp. Depends on: exam-phase-core. |
| sprite-layering | 15.06 | Not started | Aviel | TODO in render.cpp for layering and polish. Ensure sprites are drawn in correct order: background -> bricks -> drops -> paddle -> ball -> HUD. |
| render-exam-field | 16.06 | Not started | Aviel | Visual change to the field during Phase::EXAM (e.g. background tint, overlay effect). Depends on: exam-phase-core. |
| win-lose-overlay-polish | 17.06 | Not started | Shira | Win/lose overlay exists in hud.cpp — verify it shows final average, courses completed count, and a restart option. Test using debug hotkeys. |
| integration-test | 19.06 | Not started | Shira | Full playthrough from start to finish with all features active. Identify integration issues. Coordinate with all team members. Depends on: all major tasks above. |
| bug-fixes | 21.06 | Not started | All | Fix bugs found during integration-test. Two days of buffer before the deadline. |
| final-build-verify | 22.06 | Not started | Shira | Clean build: cmake -S . -B build && cmake --build build, run the game, verify res/ is copied. Depends on: bug-fixes. |

Status Legend

| Not started | Task has not been started yet |
| --- | --- |
| In progress | Currently being worked on |
| Completed | Done and verified |

3. Timeline Summary

Week 1 (09.06–15.06) — Exam core + hazards

Yuval:  exam-phase-core (13.06) → exam-projectiles + exam-grade-logic (15.06)

Yuval:  hazard-spawn (14.06) → hazard-visual (16.06)

May:    progress-tuning + drop-spawn-rate (13.06)

Aviel:  sprite-layering (15.06)

Week 2 (16.06–22.06) — Integration + polish + testing

May:    exam-hud-indicator (16.06), full-loop-test (17.06)

Aviel:  render-exam-field (16.06)

Shira:  win-lose-overlay-polish (17.06), integration-test (19.06)

All:    bug-fixes (21.06)

Shira:  final-build-verify (22.06)

4. Files to Edit by Owner

| Owner | Files |
| --- | --- |
| Yuval | src/systems/exam.cpp, src/systems/hazards.cpp |
| May | src/systems/progress.cpp, src/systems/drops.cpp, src/systems/hud.cpp |
| Aviel | src/systems/render.cpp |
| Shira | src/systems/hud.cpp (overlay), src/Game.cpp (integration) |

5. Verification

Available debug hotkeys: H=CourseHit  J=DropCaught  E=ExamStarted  K=HazardTriggered  L=LifeLost

Each vertical can be tested independently with hotkeys before its upstream producer is ready.

End-to-end smoke test: unlock → clear bricks → drop → 100% → exam → grade → average → hazard → WON / LOST